## Slide 1: Introduction to Agile

## Slide 2: Agile Software Development
Agile has been practiced for over 19 years, with very rapid growth in the last 10 years
Growth driven in part by industry studies showing Agile can deliver major improvements in productivity, time-to-market, quality and customer satisfaction
Agile is now in use at most of the Fortune 100, such as:
Growing adoption at the largest services companies and outsourcing firms worldwide
Microsoft
SAP
WalMart
GE Medical
HP
Cisco
Target
JPMorgan Chase

## Slide 3: The Traditional Approach
Business Analysts
Requirements
Architecture
Programming
Testing
Maintenance
Architects
Programmers
Testers
Programmers
☐ Logical
☐ Assumes correct requirements are known at the start
☐ Change is risky and costly, so new needs often can’t be met
☐ Testing is done towards the end, when defects are more expensive
☐ No working software until late in the process, so lots of surprises!
✓
✗
✗
✗
✗
, but…

## Slide 4: The Agile Manifesto
Core values:
While there is value in the items on
the right, we value the items on the left more.
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan

## Slide 5
Scrum Framework

## Slide 6: The Essence of Scrum
Produce
Plan
Inspect Adapt
SCRUM
Sprint

## Slide 7
Start Date
Delivery Date
Sprint

## Slide 8
Dev Team
The Dev Team is responsible for implementing the product
Recommended size is 5-9 people. (Bigger projects will have multiple Dev Teams working in parallel with each other.)
Self-organizing – Dev Team works together to set a realistic target for the Sprint, and they do their best to hit that target. They are responsible for delivering high-quality work at a sustainable pace.
Cross-functional – Dev Team has all the diverse skills needed to produce working software in a Sprint. Each person might have one (or more) of the following skills: architecture, coding, testing, documentation, etc.
We call all these people “Developers,” regardless of their expertise
Start Date
Delivery Date
Whatever needs to be delivered

## Slide 9
ScrumMaster
Dev Team
The ScrumMaster is a "servant leader", helping the Dev Team and PO use Scrum to achieve the best possible results today, and improve their results in the future
The ScrumMaster owns the “3 P’s”:
    P rocess Coach
    P roblem Solver
    P rotector
ScrumMaster could be a Dev Team member or an ex-Project Manager – but not the Dev Team’s boss.
Start Date
Delivery Date

## Slide 10
Product Owner
  Product Owner is the single person responsible for ensuring that the optimal business value is achieved
  PO is responsible for schedule, scope, and cost
  PO maintains the Product Backlog, a prioritized list of everything that needs to be done
  PO role should ideally be played by the customer – or someone who deeply understands the customers, stakeholders, or the market’s needs
ScrumMaster
Dev Team
Start Date
Delivery Date

## Slide 11
Product Owner
ScrumMaster
Dev Team
Start Date
Delivery Date
The Scrum Team

## Slide 12
  The Product Owner gathers a list of ideas to be implemented (= features and functionality) plus other work to do (to mitigate risks, answer questions, etc.)
  These are known as Product Backlog Items
  Some teams write these as User Stories
Start Date
Delivery Date

## Slide 13
Start Date
Delivery Date
Product Backlog

## Slide 14
Produce
Inspect
Adapt
Plan

## Slide 15: Sprint Planning Meeting
The Product Owner, ScrumMaster, and Dev Team plan each Sprint at the very start of the Sprint
The meeting is timeboxed to 2 hours x the weeks in the Sprint (=4 hour timebox for 2-week Sprints)
The plan they create is known as the Sprint Backlog
Scrum doesn’t specify how to plan a Sprint — it’s up to the ScrumMaster, Dev Team, and Product Owner to find the most effective way to do it
By experimenting from Sprint to Sprint, we discover…
  How detailed and firm the requirements need to be to get started
  What unit to use in estimating, how fine-grained the estimates need to be, and how much buffer we need to put in
  How detailed a task breakdown our Dev Team needs, in order to work effectively during a Sprint

## Slide 16
Produce
Inspect
Adapt
Plan

## Slide 17
Start Date
Delivery Date
Product Backlog
.
Sprint Backlog

## Slide 18
Plan
Inspect
Adapt
Produce

## Slide 19
Plan
Inspect
Adapt
Produce

## Slide 20: Daily Scrum Meeting
Purpose
  Enable the Dev Team to give each other a brief daily update
  Enable the Dev Team to make any blocks visible to everyone
Daily, the Dev Team stands in a circle and reports:
  “Since yesterday I did…”
  “By tomorrow I will try to do…”
  “My blocks are…” (or “I have no blocks”)
15-minute timebox
  During meeting: everyone listens, no discussion
  After meeting is done: further discussion as needed
Product Owner can attend, but must not interfere
ScrumMaster makes note of the blocks
After Daily Scrum, ScrumMaster helps remove blocks, and people can meet in smaller groups to discuss issues

## Slide 21
Plan
Inspect
Adapt
Produce

## Slide 22
Plan
Inspect
Adapt
Produce

## Slide 23: Product Backlog Refinement
Product Owner, Dev Team, and ScrumMaster take time in each Sprint to look at the upcoming Product Backlog Items (User Stories) which will be worked on in next 2-3 Sprints
Take large upcoming Product and split them into smaller slices; ideally, small enough that 1-2 people could completely finish them in 3-4 days (“1-2-3-4”)
Get a more detailed shared understanding of the requirements for the upcoming Product Backlog Items (User Stories)
No fixed format, timing, or timebox
Try starting with a 2-hour session for Product Owner, Dev Team, and ScrumMaster halfway through the Sprint

## Slide 24
Plan
Inspect
Adapt
Produce

## Slide 25
Start Date
Delivery Date
Product Backlog
Definition of Done
The Product Increment is done if it is:
Code complete
Code reviewed
Unit Tested
Integration Tested
Acceptance Tested
System Docs and User Docs updated
No Priority 1 or Priority 2 defects remaining

## Slide 26
Produce
Plan
Inspect
Adapt

## Slide 27: Sprint Review
Purpose: Inspect and Adapt the Product
Meeting at the end of the Sprint (timeboxed to 1 hour x the number of weeks in the Sprint)
The PO, SM, Dev Team, and stakeholders get “hands on” with what the Dev Team has produced in the Sprint
  We inspect the quality, and whether it is “done”
  We inspect whether it truly serves customer needs
  We try to find improvements to make in the future (Product Owner adds these on the Product Backlog)
Get real-world customers or end-users to attend and give hands-on feedback
Pete’s Advice

## Slide 28
Produce
Plan
Inspect
Adapt

## Slide 29: Sprint Retrospective
Purpose: Inspect and Adapt Our Practices
Last activity in each Sprint (timeboxed to 1 hour x the number of weeks in the Sprint)
The PO, SM, and Dev Team talk about what they experienced and observed during the Sprint, both positive and negative
They create a specific plan of action for improving their practices in the next Sprint
Probably the single most important practice in Scrum. The Scrum Team does this every Sprint!

## Slide 30
Start
Stop
Continue
Start getting a more detailed understanding of Product Backlog Items during Sprint Planning
Start doing more communication between the Dev Team and PO during the Sprint
Stop waiting until the end of the Sprint to begin testing
Stop making changes to our target during the middle of the Sprint
Continue the good teamwork and positive attitude
Continue putting a little extra buffer in our plan for each Sprint

## Slide 31
SPRINT BACKLOG
Blow up 10 Balloons
Measure Radius of All 10 Balloons
Calculate Volumes of All 10 Balloons
Scrum Simulation

## Slide 32
SPRINT BACKLOG
Blow up 10 Balloons
Measure Radius of All 10 Balloons
Calculate Volumes of All 10 Balloons
Activity

## Slide 34
https://youtu.be/w1fNJIwbw-A

## Slide 35
76

## Slide 37
DESIGN
CODE
TEST
Feature A
DESIGN
CODE
TEST
Feature B
DESIGN
CODE
TEST
Feature C
DESIGN
CODE
TEST
Feature D
DESIGN
CODE
TEST
Feature E
INITIAL DESIGN
Features A-E
FINAL TEST AND POLISH
WORKING
SPRINT PLANNING
REVIEW AND RETROSPECTIVE
Looking Inside One Sprint

## Slide 38
Start Date
Delivery Date
Getting Started
ScrumMaster teaches Scrum to everyone and assigns the Scrum roles
Product Owner creates the Product Backlog
Dev Team does high-level size estimation of the Product Backlog, and then the Product Owner estimates delivery date, scope and cost
Product Owner prioritizes the Product Backlog
Product Owner and Dev Team do initial Product Backlog Refinement
Product Owner and Dev Team create the Definition of Done
Dev Team sets up their development / test environments, and does enough up-front design and architecture to get started
Getting Started

## Slide 39
Priority | Product Backlog Item | Relative Size
1 | Feature A | 
2 | Feature B | 
3 | Feature C | 
4 | Feature D | 
5 | Feature E | 
6 | Feature F | 
7 | Feature G | 
8 | Feature H | 
9 | Feature I | 
10 | Feature J | 
11 | Feature K | 
12 | Feature L | 

## Slide 40
1…
2…
3…
Show!
PBI | Size
Feature 1 | 3
Feature 2 | 3
Feature 3 | 
Feature 4 | 
Feature 5 | 
Feature 6 | 
Feature 7 | 
Feature 8 | 
Feature 9 | 
Feature 10 | 

## Slide 41
Priority | Product Backlog Item | Relative Size
1 | Feature A | 
2 | Feature B | 
3 | Feature C | 
4 | Feature D | 
5 | Feature E | 
6 | Feature F | 
7 | Feature G | 
8 | Feature H | 
9 | Feature I | 
10 | Feature J | 
11 | Feature K | 
12 | Feature L | 
3

## Slide 42
Priority | Product Backlog Item | Relative Size
1 | Feature A | 
2 | Feature B | 
3 | Feature C | 
4 | Feature D | 
5 | Feature E | 
6 | Feature F | 
7 | Feature G | 
8 | Feature H | 
9 | Feature I | 
10 | Feature J | 
11 | Feature K | 
12 | Feature L | 
3
1
3
5
1
8
3
5
2
3
1
5
Total = 40

## Slide 43
“Size” = Effort + Complexity + Uncertainty
The whole Dev Team estimates together
If actual Dev Team is not yet selected, then get a typical Dev Team to do it, and be sensible: add extra buffer to the final plan
Everyone estimates overall size of the item (not just their part of the work)
ScrumMaster facilitates (and joins in the estimation if they will be doing work too)
Product Owner should be available to clarify requirements
Dev Team can re-estimate items later if they get new information or if items change

## Slide 44: This Dev Team just finished a short project...
Sprint 1
Sprint 2
Sprint 3
Average of 14 Points per Sprint
 “Velocity”
1
1
1
2
2
2
3
1
1
1
1
2
2
8
1
1
1
1
2
2
2
1
3
12 Points
16 Points
14 Points

## Slide 45
Priority | Product Backlog Item | Relative Size
1 | Feature A | 
2 | Feature B | 
3 | Feature C | 
4 | Feature D | 
5 | Feature E | 
6 | Feature F | 
7 | Feature G | 
8 | Feature H | 
9 | Feature I | 
10 | Feature J | 
11 | Feature K | 
12 | Feature L | 
Total = 40 points
Velocity = 14 points
Time to complete =
40/14 = 2.8 Sprints
Since this Dev Team has been doing 2 week Sprints, this project will require:
3 Sprints x 2 weeks
= 6 weeks to finish
3
1
3
5
1
8
3
5
2
3
1
5
= ~3 Sprints

## Slide 46
Priority | Product Backlog Item | Relative Size
1 | Feature A | 
2 | Feature B | 
3 | Feature C | 
4 | Feature D | 
5 | Feature E | 
6 | Feature F | 
7 | Feature G | 
8 | Feature H | 
9 | Feature I | 
10 | Feature J | 
11 | Feature K | 
12 | Feature L | 
Total = 40 points
Velocity = 14 points
Time to complete =
40/14 = 2.8 Sprints
If this Dev Team costs $15K per Sprint (salary, etc.), the project cost is:
3 Sprints x $15K
= $45K total
3
1
3
5
1
8
3
5
2
3
1
5
= ~3 Sprints

## Slide 47
SPRINT BACKLOG
Blow up 10 Balloons
Measure Radius of All 10 Balloons
Calculate Volumes of All 10 Balloons
Tracking Projects to Delivery

## Slide 48
Item # | Product Backlog Item | Initial Estimate | Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4 | Sprint 5 | Sprint 6 | Sprint 7 | Sprint 8 | Sprint 9 | Sprint 10 | Sprint 11
1 | As an Administrator or Employee, I want to go to the Home Page and type my login name and password, so that I can gain access to the Dashboard Page. | 2 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |  | 
2 | As an Employee, I want to submit a leave request to my manager, so I can find out whether I have permission to take one or more days of leave. | 3 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |  | 
3 | As an employee who has other employees reporting to me, I want to receive an email to inform me that a leave request has been filed, so that I can approve or deny it in a timely manner. | 2 | 2 | 0 | 0 | 0 | 0 |  |  |  |  |  | 
4 | As an employee, I want to be able to see the unused vacation, personal, and sick leave I currently have, so that I can plan when to take leave and how much I’m entitled to. | 3 | 3 | 3 | 0 | 0 | 0 |  |  |  |  |  | 
5 | As an employee, I want to be able to review my pending leave requests, so that I can see which requests have been approved, and which are pending review by my manager. | 5 | 5 | 5 | 0 | 0 | 0 |  |  |  |  |  | 
6 | As an Administrator or Employee, I want to click the “Forgot Password” link on the home page, enter my email address, and have a new password generated and sent to me, so I can log into the system. | 1 | 1 | 1 | 1 | 0 | 0 |  |  |  |  |  | 
7 | As an Administrator, I want to be able to modify the personal details (for example, name, or manager, or date of hire) for a particular employee, so that I can keep their information up-to-date and correct any errors. | 3 | 3 | 3 | 3 | 0 | 0 |  |  |  |  |  | 
8 | As an Administrator, I want to have a backup of the system made nightly, so that in the event of a crash or other problem, the recent days’ worth of data can be restored. | 8 | 8 | 8 | 8 | 0 | 0 |  |  |  |  |  | 
9 | As an Administrator, I want to create a new Administrator account for another person, so that they have the necessary permissions within the system. | 3 | 3 | 3 | 3 | 0 | 0 |  |  |  |  |  | 
10 | As an Administrator, I want to set up a new Employee account for another person, so they can use the system to manage their leave requests and approvals. | 3 | 3 | 3 | 3 | 3 | 0 |  |  |  |  |  | 
11 | As an Administrator, I want to be able to modify the system-wide defaults for company name, company email, and number of days of leave per year. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
12 | As an Administrator, I want to set up new Employee accounts for multiple other people at once by copying and pasting their information into a text field, so they can use the system to manage their leave requests / approvals. | 3 | 3 | 3 | 3 | 3 | 3 |  |  |  |  |  | 
13 | As an employee, I want to be able to review my pending leave requests, and be able to cancel any that are no longer required, so that I can keep my request up-to-date and accurate. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
14 | As an employee, I want to be able to review my pending leave requests, and be able to modify any of the details that are no longer correct, so that I can keep my request up-to-date and accurate. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
15 | As an employee who has other employees reporting to me, I want to be able to see a table that lists all the employees who report to me (as well as the employees that report to them), and for each a summary of their leave requests and days of leave remaining, so I can have a high-level overview of my departmental leave metrics. | 5 | 5 | 5 | 5 | 5 | 5 |  |  |  |  |  | 
16 | As an employee, I want to be able to see all my current and past leave requests (including approved, denied, and pending) since I was hired, so I can quickly get information I need regarding one particular leave request. | 3 | 3 | 3 | 3 | 3 | 3 |  |  |  |  |  | 
17 | As an employee who has other employees reporting to me, I want to be able to see all the leave requests that are currently pending my approval on a single page, and be able to approve or deny them from that page, so that I can quickly and easily take care of all my pending approvals at once. | 5 | 5 | 5 | 5 | 5 | 5 |  |  |  |  |  | 
18 | As an Administrator, I want to be able to select a subset of employees and export their data as either a tab-delimited text file, or as an excel spreadsheet. | 13 | 13 | 13 | 13 | 13 | 13 |  |  |  |  |  | 
19 | As an Administrator or Employee, I want to click “Change Password” choice on the Dashboard Page, and be able to type in a new password. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
20 | As an Administrator or Employee, I want to click “Change Username” choice on the Dashboard Page, and be able to type in a new username. | 3 | 3 | 3 | 3 | 3 | 3 |  |  |  |  |  | 
21 | As an employee who has other employees reporting to me, I want to receive an email reminder once a day if there are any leave requests that have been waiting for my review for more than 72 hours, so that I can approve or deny it without further delay. | 5 | 5 | 5 | 5 | 5 | 5 |  |  |  |  |  | 
22 | As an employee, I want to receive an email notification when my manager approves or denies one of my requests. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
 | Total | 80 | 75 | 73 | 65 | 50 | 47 |  |  |  |  |  | 
Release Backlog

## Slide 49
90
80
70
60
50
40
30
20
10
0
1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15
Release Burndown Chart
Sprints
End Development
Release

## Slide 50
Item # | Product Backlog Item | Initial Estimate | Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4 | Sprint 5 | Sprint 6 | Sprint 7 | Sprint 8 | Sprint 9 | Sprint 10 | Sprint 11
1 | As an Administrator or Employee, I want to go to the Home Page and type my login name and password, so that I can gain access to the Dashboard Page. | 2 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |  | 
2 | As an Employee, I want to submit a leave request to my manager, so I can find out whether I have permission to take one or more days of leave. | 3 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |  | 
3 | As an employee who has other employees reporting to me, I want to receive an email to inform me that a leave request has been filed, so that I can approve or deny it in a timely manner. | 2 | 2 | 0 | 0 | 0 | 0 |  |  |  |  |  | 
4 | As an employee, I want to be able to see the unused vacation, personal, and sick leave I currently have, so that I can plan when to take leave and how much I’m entitled to. | 3 | 3 | 3 | 0 | 0 | 0 |  |  |  |  |  | 
5 | As an employee, I want to be able to review my pending leave requests, so that I can see which requests have been approved, and which are pending review by my manager. | 5 | 5 | 5 | 0 | 0 | 0 |  |  |  |  |  | 
6 | As an Administrator or Employee, I want to click the “Forgot Password” link on the home page, enter my email address, and have a new password generated and sent to me, so I can log into the system. | 1 | 1 | 1 | 1 | 0 | 0 |  |  |  |  |  | 
7 | As an Administrator, I want to be able to modify the personal details (for example, name, or manager, or date of hire) for a particular employee, so that I can keep their information up-to-date and correct any errors. | 3 | 3 | 3 | 3 | 0 | 0 |  |  |  |  |  | 
8 | As an Administrator, I want to have a backup of the system made nightly, so that in the event of a crash or other problem, the recent days’ worth of data can be restored. | 8 | 8 | 8 | 8 | 0 | 0 |  |  |  |  |  | 
9 | As an Administrator, I want to create a new Administrator account for another person, so that they have the necessary permissions within the system. | 3 | 3 | 3 | 3 | 0 | 0 |  |  |  |  |  | 
10 | As an Administrator, I want to set up a new Employee account for another person, so they can use the system to manage their leave requests and approvals. | 3 | 3 | 3 | 3 | 3 | 0 |  |  |  |  |  | 
11 | As an Administrator, I want to be able to modify the system-wide defaults for company name, company email, and number of days of leave per year. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
12 | As an Administrator, I want to set up new Employee accounts for multiple other people at once by copying and pasting their information into a text field, so they can use the system to manage their leave requests / approvals. | 3 | 3 | 3 | 3 | 3 | 3 |  |  |  |  |  | 
13 | As an employee, I want to be able to review my pending leave requests, and be able to cancel any that are no longer required, so that I can keep my request up-to-date and accurate. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
14 | As an employee, I want to be able to review my pending leave requests, and be able to modify any of the details that are no longer correct, so that I can keep my request up-to-date and accurate. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
15 | As an employee who has other employees reporting to me, I want to be able to see a table that lists all the employees who report to me (as well as the employees that report to them), and for each a summary of their leave requests and days of leave remaining, so I can have a high-level overview of my departmental leave metrics. | 5 | 5 | 5 | 5 | 5 | 5 |  |  |  |  |  | 
16 | As an employee, I want to be able to see all my current and past leave requests (including approved, denied, and pending) since I was hired, so I can quickly get information I need regarding one particular leave request. | 3 | 3 | 3 | 3 | 3 | 3 |  |  |  |  |  | 
17 | As an employee who has other employees reporting to me, I want to be able to see all the leave requests that are currently pending my approval on a single page, and be able to approve or deny them from that page, so that I can quickly and easily take care of all my pending approvals at once. | 5 | 5 | 5 | 5 | 5 | 5 |  |  |  |  |  | 
18 | As an Administrator, I want to be able to select a subset of employees and export their data as either a tab-delimited text file, or as an excel spreadsheet. | 13 | 13 | 13 | 13 | 13 | 13 |  |  |  |  |  | 
19 | As an Administrator or Employee, I want to click “Change Password” choice on the Dashboard Page, and be able to type in a new password. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
20 | As an Administrator or Employee, I want to click “Change Username” choice on the Dashboard Page, and be able to type in a new username. | 3 | 3 | 3 | 3 | 3 | 3 |  |  |  |  |  | 
21 | As an employee who has other employees reporting to me, I want to receive an email reminder once a day if there are any leave requests that have been waiting for my review for more than 72 hours, so that I can approve or deny it without further delay. | 5 | 5 | 5 | 5 | 5 | 5 |  |  |  |  |  | 
22 | As an employee, I want to receive an email notification when my manager approves or denies one of my requests. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
 | Total | 80 | 75 | 73 | 65 | 50 | 47 |  |  |  |  |  | 
Release Backlog

## Slide 51
90
80
70
60
50
40
30
20
10
0
1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15
Release Burndown Chart
Sprints
End Development
Release

## Slide 52
Item # | Product Backlog Item | Initial Estimate | Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4 | Sprint 5 | Sprint 6 | Sprint 7 | Sprint 8 | Sprint 9 | Sprint 10 | Sprint 11
1 | As an Administrator or Employee, I want to go to the Home Page and type my login name and password, so that I can gain access to the Dashboard Page. | 2 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |  | 
2 | As an Employee, I want to submit a leave request to my manager, so I can find out whether I have permission to take one or more days of leave. | 3 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |  | 
3 | As an employee who has other employees reporting to me, I want to receive an email to inform me that a leave request has been filed, so that I can approve or deny it in a timely manner. | 2 | 2 | 0 | 0 | 0 | 0 |  |  |  |  |  | 
4 | As an employee, I want to be able to see the unused vacation, personal, and sick leave I currently have, so that I can plan when to take leave and how much I’m entitled to. | 3 | 3 | 3 | 0 | 0 | 0 |  |  |  |  |  | 
5 | As an employee, I want to be able to review my pending leave requests, so that I can see which requests have been approved, and which are pending review by my manager. | 5 | 5 | 5 | 0 | 0 | 0 |  |  |  |  |  | 
6 | As an Administrator or Employee, I want to click the “Forgot Password” link on the home page, enter my email address, and have a new password generated and sent to me, so I can log into the system. | 1 | 1 | 1 | 1 | 0 | 0 |  |  |  |  |  | 
7 | As an Administrator, I want to be able to modify the personal details (for example, name, or manager, or date of hire) for a particular employee, so that I can keep their information up-to-date and correct any errors. | 3 | 3 | 3 | 3 | 0 | 0 |  |  |  |  |  | 
8 | As an Administrator, I want to have a backup of the system made nightly, so that in the event of a crash or other problem, the recent days’ worth of data can be restored. | 8 | 8 | 8 | 8 | 0 | 0 |  |  |  |  |  | 
9 | As an Administrator, I want to create a new Administrator account for another person, so that they have the necessary permissions within the system. | 3 | 3 | 3 | 3 | 0 | 0 |  |  |  |  |  | 
10 | As an Administrator, I want to set up a new Employee account for another person, so they can use the system to manage their leave requests and approvals. | 3 | 3 | 3 | 3 | 3 | 0 |  |  |  |  |  | 
11 | As an Administrator, I want to be able to modify the system-wide defaults for company name, company email, and number of days of leave per year. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
12 | As an Administrator, I want to set up new Employee accounts for multiple other people at once by copying and pasting their information into a text field, so they can use the system to manage their leave requests / approvals. | 3 | 3 | 3 | 3 | 3 | 3 |  |  |  |  |  | 
13 | As an employee, I want to be able to review my pending leave requests, and be able to cancel any that are no longer required, so that I can keep my request up-to-date and accurate. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
14 | As an employee, I want to be able to review my pending leave requests, and be able to modify any of the details that are no longer correct, so that I can keep my request up-to-date and accurate. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
15 | As an employee who has other employees reporting to me, I want to be able to see a table that lists all the employees who report to me (as well as the employees that report to them), and for each a summary of their leave requests and days of leave remaining, so I can have a high-level overview of my departmental leave metrics. | 5 | 5 | 5 | 5 | 5 | 5 |  |  |  |  |  | 
16 | As an employee, I want to be able to see all my current and past leave requests (including approved, denied, and pending) since I was hired, so I can quickly get information I need regarding one particular leave request. | 3 | 3 | 3 | 3 | 3 | 3 |  |  |  |  |  | 
17 | As an employee who has other employees reporting to me, I want to be able to see all the leave requests that are currently pending my approval on a single page, and be able to approve or deny them from that page, so that I can quickly and easily take care of all my pending approvals at once. | 5 | 5 | 5 | 5 | 5 | 5 |  |  |  |  |  | 
18 | As an Administrator, I want to be able to select a subset of employees and export their data as either a tab-delimited text file, or as an excel spreadsheet. | 13 | 13 | 13 | 13 | 13 | 13 |  |  |  |  |  | 
19 | As an Administrator or Employee, I want to click “Change Password” choice on the Dashboard Page, and be able to type in a new password. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
20 | As an Administrator or Employee, I want to click “Change Username” choice on the Dashboard Page, and be able to type in a new username. | 3 | 3 | 3 | 3 | 3 | 3 |  |  |  |  |  | 
21 | As an employee who has other employees reporting to me, I want to receive an email reminder once a day if there are any leave requests that have been waiting for my review for more than 72 hours, so that I can approve or deny it without further delay. | 5 | 5 | 5 | 5 | 5 | 5 |  |  |  |  |  | 
22 | As an employee, I want to receive an email notification when my manager approves or denies one of my requests. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
 | Total | 80 | 75 | 73 | 65 | 50 | 47 |  |  |  |  |  | 
Release Backlog

## Slide 53
90
80
70
60
50
40
30
20
10
0
1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15
Release Burndown Chart
Sprints
End Development
Release

## Slide 54
Item # | Product Backlog Item | Initial Estimate | Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4 | Sprint 5 | Sprint 6 | Sprint 7 | Sprint 8 | Sprint 9 | Sprint 10 | Sprint 11
1 | As an Administrator or Employee, I want to go to the Home Page and type my login name and password, so that I can gain access to the Dashboard Page. | 2 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |  | 
2 | As an Employee, I want to submit a leave request to my manager, so I can find out whether I have permission to take one or more days of leave. | 3 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |  | 
3 | As an employee who has other employees reporting to me, I want to receive an email to inform me that a leave request has been filed, so that I can approve or deny it in a timely manner. | 2 | 2 | 0 | 0 | 0 | 0 |  |  |  |  |  | 
4 | As an employee, I want to be able to see the unused vacation, personal, and sick leave I currently have, so that I can plan when to take leave and how much I’m entitled to. | 3 | 3 | 3 | 0 | 0 | 0 |  |  |  |  |  | 
5 | As an employee, I want to be able to review my pending leave requests, so that I can see which requests have been approved, and which are pending review by my manager. | 5 | 5 | 5 | 0 | 0 | 0 |  |  |  |  |  | 
6 | As an Administrator or Employee, I want to click the “Forgot Password” link on the home page, enter my email address, and have a new password generated and sent to me, so I can log into the system. | 1 | 1 | 1 | 1 | 0 | 0 |  |  |  |  |  | 
7 | As an Administrator, I want to be able to modify the personal details (for example, name, or manager, or date of hire) for a particular employee, so that I can keep their information up-to-date and correct any errors. | 3 | 3 | 3 | 3 | 0 | 0 |  |  |  |  |  | 
8 | As an Administrator, I want to have a backup of the system made nightly, so that in the event of a crash or other problem, the recent days’ worth of data can be restored. | 8 | 8 | 8 | 8 | 0 | 0 |  |  |  |  |  | 
9 | As an Administrator, I want to create a new Administrator account for another person, so that they have the necessary permissions within the system. | 3 | 3 | 3 | 3 | 0 | 0 |  |  |  |  |  | 
10 | As an Administrator, I want to set up a new Employee account for another person, so they can use the system to manage their leave requests and approvals. | 3 | 3 | 3 | 3 | 3 | 0 |  |  |  |  |  | 
11 | As an Administrator, I want to be able to modify the system-wide defaults for company name, company email, and number of days of leave per year. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
12 | As an Administrator, I want to set up new Employee accounts for multiple other people at once by copying and pasting their information into a text field, so they can use the system to manage their leave requests / approvals. | 3 | 3 | 3 | 3 | 3 | 3 |  |  |  |  |  | 
13 | As an employee, I want to be able to review my pending leave requests, and be able to cancel any that are no longer required, so that I can keep my request up-to-date and accurate. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
14 | As an employee, I want to be able to review my pending leave requests, and be able to modify any of the details that are no longer correct, so that I can keep my request up-to-date and accurate. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
15 | As an employee who has other employees reporting to me, I want to be able to see a table that lists all the employees who report to me (as well as the employees that report to them), and for each a summary of their leave requests and days of leave remaining, so I can have a high-level overview of my departmental leave metrics. | 5 | 5 | 5 | 5 | 5 | 5 |  |  |  |  |  | 
16 | As an employee, I want to be able to see all my current and past leave requests (including approved, denied, and pending) since I was hired, so I can quickly get information I need regarding one particular leave request. | 3 | 3 | 3 | 3 | 3 | 3 |  |  |  |  |  | 
17 | As an employee who has other employees reporting to me, I want to be able to see all the leave requests that are currently pending my approval on a single page, and be able to approve or deny them from that page, so that I can quickly and easily take care of all my pending approvals at once. | 5 | 5 | 5 | 5 | 5 | 5 |  |  |  |  |  | 
18 | As an Administrator, I want to be able to select a subset of employees and export their data as either a tab-delimited text file, or as an excel spreadsheet. | 13 | 13 | 13 | 13 | 13 | 13 |  |  |  |  |  | 
19 | As an Administrator or Employee, I want to click “Change Password” choice on the Dashboard Page, and be able to type in a new password. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
20 | As an Administrator or Employee, I want to click “Change Username” choice on the Dashboard Page, and be able to type in a new username. | 3 | 3 | 3 | 3 | 3 | 3 |  |  |  |  |  | 
21 | As an employee who has other employees reporting to me, I want to receive an email reminder once a day if there are any leave requests that have been waiting for my review for more than 72 hours, so that I can approve or deny it without further delay. | 5 | 5 | 5 | 5 | 5 | 5 |  |  |  |  |  | 
22 | As an employee, I want to receive an email notification when my manager approves or denies one of my requests. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
 | Total | 80 | 75 | 73 | 65 | 50 | 47 |  |  |  |  |  | 
Release Backlog

## Slide 55
90
80
70
60
50
40
30
20
10
0
1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15
Release Burndown Chart
Sprints
End Development
Release

## Slide 56
Item # | Product Backlog Item | Initial Estimate | Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4 | Sprint 5 | Sprint 6 | Sprint 7 | Sprint 8 | Sprint 9 | Sprint 10 | Sprint 11
1 | As an Administrator or Employee, I want to go to the Home Page and type my login name and password, so that I can gain access to the Dashboard Page. | 2 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |  | 
2 | As an Employee, I want to submit a leave request to my manager, so I can find out whether I have permission to take one or more days of leave. | 3 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |  | 
3 | As an employee who has other employees reporting to me, I want to receive an email to inform me that a leave request has been filed, so that I can approve or deny it in a timely manner. | 2 | 2 | 0 | 0 | 0 | 0 |  |  |  |  |  | 
4 | As an employee, I want to be able to see the unused vacation, personal, and sick leave I currently have, so that I can plan when to take leave and how much I’m entitled to. | 3 | 3 | 3 | 0 | 0 | 0 |  |  |  |  |  | 
5 | As an employee, I want to be able to review my pending leave requests, so that I can see which requests have been approved, and which are pending review by my manager. | 5 | 5 | 5 | 0 | 0 | 0 |  |  |  |  |  | 
6 | As an Administrator or Employee, I want to click the “Forgot Password” link on the home page, enter my email address, and have a new password generated and sent to me, so I can log into the system. | 1 | 1 | 1 | 1 | 0 | 0 |  |  |  |  |  | 
7 | As an Administrator, I want to be able to modify the personal details (for example, name, or manager, or date of hire) for a particular employee, so that I can keep their information up-to-date and correct any errors. | 3 | 3 | 3 | 3 | 0 | 0 |  |  |  |  |  | 
8 | As an Administrator, I want to have a backup of the system made nightly, so that in the event of a crash or other problem, the recent days’ worth of data can be restored. | 8 | 8 | 8 | 8 | 0 | 0 |  |  |  |  |  | 
9 | As an Administrator, I want to create a new Administrator account for another person, so that they have the necessary permissions within the system. | 3 | 3 | 3 | 3 | 3 | 0 |  |  |  |  |  | 
10 | As an Administrator, I want to set up a new Employee account for another person, so they can use the system to manage their leave requests and approvals. | 3 | 3 | 3 | 3 | 3 | 0 |  |  |  |  |  | 
11 | As an Administrator, I want to be able to modify the system-wide defaults for company name, company email, and number of days of leave per year. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
12 | As an Administrator, I want to set up new Employee accounts for multiple other people at once by copying and pasting their information into a text field, so they can use the system to manage their leave requests / approvals. | 3 | 3 | 3 | 3 | 3 | 3 |  |  |  |  |  | 
13 | As an employee, I want to be able to review my pending leave requests, and be able to cancel any that are no longer required, so that I can keep my request up-to-date and accurate. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
14 | As an employee, I want to be able to review my pending leave requests, and be able to modify any of the details that are no longer correct, so that I can keep my request up-to-date and accurate. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
15 | As an employee who has other employees reporting to me, I want to be able to see a table that lists all the employees who report to me (as well as the employees that report to them), and for each a summary of their leave requests and days of leave remaining, so I can have a high-level overview of my departmental leave metrics. | 5 | 5 | 5 | 5 | 5 | 5 |  |  |  |  |  | 
16 | As an employee, I want to be able to see all my current and past leave requests (including approved, denied, and pending) since I was hired, so I can quickly get information I need regarding one particular leave request. | 3 | 3 | 3 | 3 | 3 | 3 |  |  |  |  |  | 
17 | As an employee who has other employees reporting to me, I want to be able to see all the leave requests that are currently pending my approval on a single page, and be able to approve or deny them from that page, so that I can quickly and easily take care of all my pending approvals at once. | 5 | 5 | 5 | 5 | 5 | 5 |  |  |  |  |  | 
18 | As an Administrator, I want to be able to select a subset of employees and export their data as either a tab-delimited text file, or as an excel spreadsheet. | 13 | 13 | 13 | 13 | 13 | 13 |  |  |  |  |  | 
19 | As an Administrator or Employee, I want to click “Change Password” choice on the Dashboard Page, and be able to type in a new password. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
20 | As an Administrator or Employee, I want to click “Change Username” choice on the Dashboard Page, and be able to type in a new username. | 3 | 3 | 3 | 3 | 3 | 3 |  |  |  |  |  | 
21 | As an employee who has other employees reporting to me, I want to receive an email reminder once a day if there are any leave requests that have been waiting for my review for more than 72 hours, so that I can approve or deny it without further delay. | 5 | 5 | 5 | 5 | 5 | 5 |  |  |  |  |  | 
22 | As an employee, I want to receive an email notification when my manager approves or denies one of my requests. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
 | Total | 80 | 75 | 73 | 65 | 53 | 47 |  |  |  |  |  | 
Release Backlog

## Slide 57
90
80
70
60
50
40
30
20
10
0
1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15
Release Burndown Chart
Sprints
End Development
Release

## Slide 58
Item # | Product Backlog Item | Initial Estimate | Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4 | Sprint 5 | Sprint 6 | Sprint 7 | Sprint 8 | Sprint 9 | Sprint 10 | Sprint 11
1 | As an Administrator or Employee, I want to go to the Home Page and type my login name and password, so that I can gain access to the Dashboard Page. | 2 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |  | 
2 | As an Employee, I want to submit a leave request to my manager, so I can find out whether I have permission to take one or more days of leave. | 3 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |  | 
3 | As an employee who has other employees reporting to me, I want to receive an email to inform me that a leave request has been filed, so that I can approve or deny it in a timely manner. | 2 | 2 | 0 | 0 | 0 | 0 |  |  |  |  |  | 
4 | As an employee, I want to be able to see the unused vacation, personal, and sick leave I currently have, so that I can plan when to take leave and how much I’m entitled to. | 3 | 3 | 3 | 0 | 0 | 0 |  |  |  |  |  | 
5 | As an employee, I want to be able to review my pending leave requests, so that I can see which requests have been approved, and which are pending review by my manager. | 5 | 5 | 5 | 0 | 0 | 0 |  |  |  |  |  | 
6 | As an Administrator or Employee, I want to click the “Forgot Password” link on the home page, enter my email address, and have a new password generated and sent to me, so I can log into the system. | 1 | 1 | 1 | 1 | 0 | 0 |  |  |  |  |  | 
7 | As an Administrator, I want to be able to modify the personal details (for example, name, or manager, or date of hire) for a particular employee, so that I can keep their information up-to-date and correct any errors. | 3 | 3 | 3 | 3 | 0 | 0 |  |  |  |  |  | 
8 | As an Administrator, I want to have a backup of the system made nightly, so that in the event of a crash or other problem, the recent days’ worth of data can be restored. | 8 | 8 | 8 | 8 | 0 | 0 |  |  |  |  |  | 
9 | As an Administrator, I want to create a new Administrator account for another person, so that they have the necessary permissions within the system. | 3 | 3 | 3 | 3 | 3 | 0 |  |  |  |  |  | 
10 | As an Administrator, I want to set up a new Employee account for another person, so they can use the system to manage their leave requests and approvals. | 3 | 3 | 3 | 3 | 3 | 0 |  |  |  |  |  | 
11 | As an Administrator, I want to be able to modify the system-wide defaults for company name, company email, and number of days of leave per year. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
12 | As an Administrator, I want to set up new Employee accounts for multiple other people at once by copying and pasting their information into a text field, so they can use the system to manage their leave requests / approvals. | 3 | 3 | 3 | 3 | 3 | 3 |  |  |  |  |  | 
13 | As an employee, I want to be able to review my pending leave requests, and be able to cancel any that are no longer required, so that I can keep my request up-to-date and accurate. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
14 | As an employee, I want to be able to review my pending leave requests, and be able to modify any of the details that are no longer correct, so that I can keep my request up-to-date and accurate. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
15 | As an employee who has other employees reporting to me, I want to be able to see a table that lists all the employees who report to me (as well as the employees that report to them), and for each a summary of their leave requests and days of leave remaining, so I can have a high-level overview of my departmental leave metrics. | 5 | 5 | 5 | 5 | 5 | 5 |  |  |  |  |  | 
16 | As an employee, I want to be able to see all my current and past leave requests (including approved, denied, and pending) since I was hired, so I can quickly get information I need regarding one particular leave request. | 3 | 3 | 3 | 3 | 3 | 3 |  |  |  |  |  | 
17 | As an employee who has other employees reporting to me, I want to be able to see all the leave requests that are currently pending my approval on a single page, and be able to approve or deny them from that page, so that I can quickly and easily take care of all my pending approvals at once. | 5 | 5 | 5 | 5 | 5 | 5 |  |  |  |  |  | 
18 | As an Administrator, I want to be able to select a subset of employees and export their data as either a tab-delimited text file, or as an excel spreadsheet. | 13 | 13 | 13 | 13 | 13 | 13 |  |  |  |  |  | 
19 | As an Administrator or Employee, I want to click “Change Password” choice on the Dashboard Page, and be able to type in a new password. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
20 | As an Administrator or Employee, I want to click “Change Username” choice on the Dashboard Page, and be able to type in a new username. | 3 | 3 | 3 | 3 | 3 | 3 |  |  |  |  |  | 
21 | As an employee who has other employees reporting to me, I want to receive an email reminder once a day if there are any leave requests that have been waiting for my review for more than 72 hours, so that I can approve or deny it without further delay. | 5 | 5 | 5 | 5 | 5 | 5 |  |  |  |  |  | 
22 | As an employee, I want to receive an email notification when my manager approves or denies one of my requests. | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
 | Total | 80 | 75 | 73 | 65 | 53 | 47 |  |  |  |  |  | 
Release Backlog

## Slide 59
90
80
70
60
50
40
30
20
10
0
1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15
Release Burndown Chart
Sprints
End Development
Release
2 extra Sprints will be needed to deliver the entire Release Backlog

## Slide 60
90
80
70
60
50
40
30
20
10
0
1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15
Release Burndown Chart
Sprints
End Development
Release
To deliver the release on schedule, remove 12 points from the Release Backlog